Initial Project Planning Template

| Date | 19 febraury 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS25024 |
| Project Name | Visualizing Housing Market Trends: An Analysis of Sale Prices and Features using Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Extraction from Database | VHMTUT-2 | Downloading the dataset | 2 | High | M.Vijaya Lakshmi | 20-01-2026 | 21-01-2026 |
| Sprint-1 | Data Preparation | VHMTUT-4 | Explanation video links | 1 | High | Rachamsetti Siri Chandana | 20-01-2026 | 21-01-2026 |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| Sprint-2 | Data Visualization | VHMTUT-6 | No. of Unique Visualizations | 2 | Low | Shaik Amiruddin | 20-01-2026 | 12-01-2026 |
| Sprint-2 | Data Visualization | VHMTUT-7 | Visualizations | 2 | High | Vemu Keerthi | 22-01-2026 | 23-01-2026 |
| Sprint-3 | Dashboard | VHMTUT-9 | Responsive and Design of Dashboard | 1 | High | Vijaya Lakshmi Maragani | 23-01-2026 | 24-01-2026 |
| Sprint-3 | Story | VHMTUT- 11 | No of Scenes of Story | 2 | High | Vijaya Lakshmi Maragani | 23-01-2026 | 24-01-2026 |
| Sprint-3 | Story | VHMTUT- 12 | Utilization of Filters | 1 | Medium | Vijaya Lakshmi Maragani | 24-01-2026 | 24-01-2026 |
| Sprint-4 | Web integration | VHMTUT- 14 | Go to Dashboard/story, click on share button on the top ribbon | 2 | Medium | Vijaya Lakshmi Maragani | 24-01-2026 | 25-01-2026 |
| Sprint-4 | Web integration | VHMTUT- 15 | Dashboard and Story embed with UI With Flask | 2 | High | Vijaya Lakshmi Maragani | 24-01-2026 | 25-01-2026 |